AI Core Engine

MCP Interface Implementation Review

Architecture vs Implementation Gap Analysis

Date: March 15, 2026

Reference: Core_Engine_MCP_Interface_v3_Developer_Guide

# Table of Contents

Table of Contents	2

Executive Summary	3

Key Metrics	3

Bugs, Issues, and Naming Errors	4

Implementation Status by Tool Category	6

Category 1: Search & Query (6 tools)	6

Category 2: API Intelligence (3 tools)	6

Category 3: Dependency Analysis (3 tools)	6

Category 4: Traceability (4 tools)	6

Category 5: Ingestion Pipeline (4 Admin tools)	7

Category 6: Memory & Context (5 tools)	7

Category 7: Cache Management (4 tools)	7

Category 8: Feedback & Learning (4 tools)	7

Category 9: Review Gate (4 tools)	8

Categories 10-13: Ontology, Observability, Visualization, Auth	8

Architectural Gap Analysis	9

Smart Cache: Architecture vs Reality	9

Memory Layer: Selection Logic Gap	9

Continuous Learning Loop: Broken Chain	9

Ingestion Pipeline: MCP Tools vs Standalone Scripts	9

Multi-Tenant Isolation: Incomplete	9

ASPICE Observability: Partial	10

Recommendations for Production Readiness	11

Priority 1: Security (Must Fix)	11

Priority 2: Data Persistence (Must Fix)	11

Priority 3: Smart Cache Implementation	11

Priority 4: Ingestion Pipeline Wiring	11

Priority 5: Performance & Robustness	11

Priority 6: Code Quality & Maintainability	12

What Works Well	13

Summary: Priority Action Items	14

# Executive Summary

This document provides a thorough architecture-vs-implementation review of the AI Core Engine project against the v3 Developer Guide specification (PPTX). The review covers all 50 declared tools across 13 categories, 12 resources, 8 prompts, and supporting infrastructure including authorization, caching, memory management, ingestion, and deployment.

The project has a solid architectural vision and a functional MCP server skeleton. The core Search & Query tools backed by Neo4j (KnowledgeGraphQuerier) and ChromaDB are operational. The Memory Layer (Working Memory + Semantic Memory) is well-engineered with proper test coverage. The GEST domain assistant demonstrates a complete end-to-end workflow. However, significant gaps remain between the architecture specification and the current implementation.

## Key Metrics

| Category | Status | Detail |
| --- | --- | --- |
| Tools Declared | 50 | All 50 tool functions registered in mcp_server.py |
| Fully Implemented | ~22 | Backed by real Neo4j/ChromaDB queries |
| Placeholder / Stub | ~18 | Return static/mock data or log PLACEHOLDER |
| Partially Implemented | ~10 | Function exists but missing backend wiring |
| Authorization Enforcement | Disabled | Cerbos code exists but _authorize() always returns None |
| Smart Cache | Stub | Plain Python dicts, not Redis-based semantic cache |

# Bugs, Issues, and Naming Errors

These are concrete issues that need immediate attention to align the implementation with the specification and ensure correctness.

| # | Category | Severity | Title | Description & Fix |
| --- | --- | --- | --- | --- |
| B1 | Naming | BUG | Tool name mismatch: search_databases vs search_database | Architecture spec (Slide 15, 23, all prompts) defines the tool as 'search_database' (singular). Implementation registers it as 'search_databases' (plural). All Domain Assistants calling 'search_database' will get tool-not-found errors. Fix: rename to search_database. |
| B2 |  |  |  |  |
| B3 | Security | CRITICAL | Authorization completely disabled | _authorize() always returns None (all Cerbos checks are commented out). The 3-tier access model (Public/Developer/Admin) documented in Slide 13 is NOT enforced. Any caller can invoke Admin tools like cache_clear or ingest_repository. Fix: uncomment the Cerbos authorization checks and enable API key validation. |
| B4 | Vector DB | HIGH | Qdrant vs ChromaDB inconsistency | Architecture (Slide 4, 8) specifies Qdrant for vector storage. README.md says ChromaDB. Implementation uses ChromaDB (chroma_data/ dirs, ChromaDBConnection imports). The Semantic Memory layer references Qdrant (qdrant-client in requirements). Decide on one and align everything. |
| B5 | Naming | MEDIUM | get_struct_definition vs get_type_definition mismatch | Architecture Slide 16 shows 'get_type_definition' handling structs, enums, typedefs, and macros. Implementation has 'get_struct_definition'. The spec broadened scope to all type kinds. Fix: rename and expand to handle enums/typedefs/macros per spec. |
| B6 | Naming | MEDIUM | generate_struct_initialization vs generate_initialization_code | Architecture Slide 16 calls it 'generate_initialization_code'. Implementation uses 'generate_struct_initialization'. Fix: rename to match the spec. |
| B7 | Security | HIGH | Hardcoded API credentials in test scripts | Src/HybridRAG/code/KG/testapi.py and _explore_hierarchy.py contain hardcoded Jama API keys and secrets in plain text. These should be in environment variables or a secrets manager, never committed to source control. |
| B8 | Robustness | MEDIUM | KG querier connection leak pattern | Throughout mcp_server.py, _get_querier() creates a new connection per tool call with a try/finally q.close(). Under high concurrency, this creates/destroys Neo4j connections rapidly. Fix: use a connection pool or a singleton connection manager. |
| B9 | Data | MEDIUM | Feedback/review stores are in-memory dicts | _feedbacks and _reviews are plain Python dicts. All feedback data, review decisions, and learning metrics are lost on server restart. Architecture specifies Neo4j/SQLite persistence. Fix: persist to SQLite or Neo4j. |
| B10 | Spec | MEDIUM | Tool count discrepancy: spec says 50, but numbers vary | Slide 12 says '50 tools: 27 Public, 14 Developer, 9 Admin'. Slide 13 says '27 Public'. The speaker notes in Slide 12 say '29 Public'. The actual number registered in mcp_server.py should be audited against the spec. Also, append_conversation mentioned in notes (Slide 19) but not clearly visible as a registered tool. |

# Implementation Status by Tool Category

Each of the 13 architectural categories is assessed against the PPTX specification. Status: Implemented = real backend logic, Partial = function exists but incomplete wiring, Stub = placeholder returning mock data.

## Category 1: Search & Query (6 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 1 | search_database(s) | Implemented | Low | Working hybrid search via KnowledgeGraphQuerier + ChromaDB. BUG: named search_databases (plural). |
| 2 | search_nodes | Implemented | Low | Delegates to q.search_nodes() with label, keyword, filters. Functional. |
| 3 | get_node_by_id | Implemented | Low | Unified lookup by document_id or jama_id. Working. |
| 4 | get_neighbors | Implemented | Low | Graph traversal via q.get_neighbors(). Working. |
| 5 | shortest_path | Implemented | Low | Path analysis via q.shortest_path(). Working. |
| 6 | execute_cypher | Implemented | Low | Read-only Cypher with write-clause rejection regex. Working. |

## Category 2: API Intelligence (3 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 7 | query_api_function | Implemented | Low | Enriched function lookup via KG. Working with fuzzy matching. |
| 8 | get_struct_definition | Implemented | Medium | Works but named wrong per spec (should be get_type_definition). |
| 9 | generate_struct_initialization | Implemented | Medium | C code generation from KG defaults. Named wrong per spec. |

## Category 3: Dependency Analysis (3 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 10 | query_dependencies | Implemented | Low | Dependency resolution with topological ordering. Working. |
| 11 | validate_api_usage | Implemented | Low | Sequence validation against dependency graph. Working. |
| 12 | detect_polling_requirements | Partial | Medium | Function exists but relies on KG having polling metadata. Needs enrichment. |

## Category 4: Traceability (4 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 13 | find_requirement_traces | Implemented | Low | V-Model chain traversal. Working. |
| 14 | build_traceability_matrix | Partial | High | Basic matrix but CSV/HTML output formats not implemented. |
| 15 | find_coverage_gaps | Implemented | Low | Finds orphan requirements and unverified items. Working. |
| 16 | analyze_hw_sw_links | Partial | Medium | Basic HW node search but undocumented access detection limited. |

## Category 5: Ingestion Pipeline (4 Admin tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 17 | ingest_file | Partial | High | Parses files but KG write is TODO. Logs PLACEHOLDER. |
| 18 | ingest_module_from_repo | Stub | High | Returns placeholder JSON. No actual ingestion. |
| 19 | batch_ingest_modules | Stub | High | Returns placeholder JSON. No actual ingestion. |
| 20 | ingest_repository | Stub | High | Returns placeholder JSON. No actual ingestion. |

## Category 6: Memory & Context (5 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 21 | session_start | Implemented | Low | Delegates to WorkingMemoryManager. InMemoryBackend working. |
| 22 | session_store | Implemented | Low | Key-value store in session. Working. |
| 23 | session_retrieve | Implemented | Low | Key-value retrieval. Working. |
| 24 | build_context | Partial | High | Token-budget assembly exists but Memory Layer selection logic (the 'librarian' that picks optimal subset from 100+ docs) is not fully wired. |
| 25 | session_end | Implemented | Low | Session close with audit trail. Working. |

## Category 7: Cache Management (4 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 26 | cache_get | Stub | High | Uses plain Python dict, not Redis semantic cache. No embedding-based similarity. |
| 27 | cache_stats | Stub | Medium | Returns hardcoded 0.0 hit rates. No real metrics. |
| 28 | cache_invalidate_module | Partial | Medium | String matching on dict keys, not proper module-scoped invalidation. |
| 29 | cache_clear | Implemented | Low | Clears the in-memory dicts. Works for current stub. |

## Category 8: Feedback & Learning (4 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 30 | submit_human_feedback | Partial | High | Stores in memory dict. Not persisted to Neo4j/SQLite. Learning loop broken. |
| 31 | get_learning_metrics | Stub | Medium | Returns basic counts from in-memory dict. No real ML metrics. |
| 32 | get_failure_patterns | Stub | Medium | Returns empty list. No failure pattern analysis implemented. |
| 33 | process_results | Stub | High | Logs PLACEHOLDER. VP/Polyspace/JUnit parsing not wired. |

## Category 9: Review Gate (4 tools)

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 34 | evaluate_confidence | Implemented | Low | Deterministic formula with quality/risk signals. Working per spec. |
| 35 | complete_review | Partial | Medium | Stores in memory dict. No persistence. |
| 36 | override_review_routing | Partial | Medium | Stores override. No analytics on overrides. |
| 37 | get_review_analytics | Stub | Medium | Returns basic counts from in-memory dicts. |

## Categories 10-13: Ontology, Observability, Visualization, Auth

| # | Tool | Status | Sev | Notes |
| --- | --- | --- | --- | --- |
| 38 | list_ontology_profiles | Implemented | Low | Returns profiles from ontology.yaml. Working. |
| 39 | get_ontology_schema | Implemented | Low | Schema + optional live stats. Working. |
| 40 | validate_entity | Stub | Medium | Logs PLACEHOLDER. No validation logic. |
| 41 | get_ontology_compliance | Stub | Medium | Logs PLACEHOLDER. No compliance checking. |
| 42 | health_check | Implemented | Low | Checks Neo4j, ChromaDB, cache. Redis marked 'not_configured'. |
| 43 | get_graph_statistics | Implemented | Low | Node/relationship counts from Neo4j. Working. |
| 44 | list_available_modules | Implemented | Low | Queries KG for known modules. Working. |
| 45 | get_distribution | Implemented | Low | Parametric distribution queries. Working. |
| 46 | get_coverage_report | Partial | Medium | Basic report but not all coverage dimensions. |
| 47 | detect_communities | Stub | Low | Returns placeholder. Louvain/Label Propagation not integrated. |
| 48 | visualize_subgraph | Stub | Low | Returns placeholder. pyvis rendering not wired. |
| 49 | get_token_info | Implemented | Low | JWT decode and timing info. Working. |
| 50 | ensure_valid_token | Partial | Medium | Token refresh logic exists but env-var-only credential reading needs verification. |

# Architectural Gap Analysis

Key areas where the implementation diverges from the architecture described in the Developer Guide PPTX.

## Smart Cache: Architecture vs Reality

Architecture (Slide 6): Two-tier cache: LRU (exact match, 2500x faster, disk-persisted) + Semantic Cache (Redis-based, cosine similarity >0.95, 40x faster). Expected 60% hit rate.

Implementation: Two plain Python dicts (_lru_cache, _semantic_cache). No Redis. No embedding-based similarity. No disk persistence. No hit rate tracking. The GEST domain app has a separate HybridCache (LRU + SQLite) that is architecturally closer but is isolated in the GEST app, not shared via the MCP server.

Impact: Performance targets (2500x LRU, 40x semantic, 60% hit rate) are unachievable. Cost savings from cached LLM calls are unrealized.

## Memory Layer: Selection Logic Gap

Architecture (Slide 7, 24): Memory Layer is the 'librarian' that selects the most relevant subset from 100+ RAG results to fit within 8000 tokens. Uses Node Sets for organization, auto-optimization (pruning, consolidation, prioritization).

Implementation: WorkingMemoryManager handles session CRUD well (tested). But the critical 'librarian' selection logic in build_context is basic. Node Sets exist conceptually but the auto-optimization algorithms (pruning, consolidation) are not implemented. The Semantic Memory PatternStore and PatternIndex are implemented in Sprint 3 of MemoryLayer but not wired into the MCP server's build_context.

## Continuous Learning Loop: Broken Chain

Architecture (Slide 26): APPROVE stores approved patterns back into KG. REJECT records failure patterns. MODIFY captures corrections. All feed back into RAG retrieval, failure pattern matching, and confidence formula adjustment.

Implementation: submit_human_feedback writes to an in-memory dict. On APPROVE, no ApprovedPattern node is created in Neo4j, no vector embedding is stored. On REJECT, no FailurePattern node is created. Confidence formula weights are hardcoded and never adjusted. The learning loop that makes the system 'continuously better' does not exist yet.

## Ingestion Pipeline: MCP Tools vs Standalone Scripts

Architecture (Slide 18): 4 Admin tools for ingestion via MCP: ingest_file, ingest_module_from_repo, batch_ingest_modules, ingest_repository.

Implementation: The MCP tool stubs exist but return PLACEHOLDER. Meanwhile, the actual ingestion logic lives in standalone scripts under Src/HybridRAG/code/ (build_knowledge_graph.py, swa_ingestion.py, rag_ingestion.py) and Src/IngestionPipeline/. These work but are not callable via MCP. The gap is that the MCP tools need to invoke these existing scripts internally.

## Multi-Tenant Isolation: Incomplete

Architecture (Slide 27, 30): workspace_id parameter on all tools. Dedicated Neo4j + Qdrant per product. Cache and session data workspace-scoped.

Implementation: workspace_id parameter is accepted by most tools and passed as 'profile' to _get_querier(). Neo4j supports profiles (illd, mcal databases). But ChromaDB collections are workspace-prefixed only in some places. The in-memory cache dicts are global, not workspace-scoped. Redis sessions would be workspace-scoped if Redis were integrated.

## ASPICE Observability: Partial

Architecture (Slide 9): Complete audit trail: Prompt logging, response archive, model registry (MLflow), review evidence store.

Implementation: Prompt logging and response archiving are not implemented. No MLflow integration. Review evidence is in-memory only. The session_end tool has persist_audit parameter but the actual persistence target (SQLite provenance store) is not wired.

# Recommendations for Production Readiness

## Priority 1: Security (Must Fix)

- Enable Cerbos authorization: Uncomment _authorize() logic and enforce the 3-tier access model. This is the most critical gap for any production deployment.

- Remove hardcoded credentials from all test scripts. Use environment variables or a secrets manager.

- Implement rate limiting on the MCP HTTP endpoint to prevent abuse.

- Add input validation/sanitization on all tool parameters (currently minimal).

## Priority 2: Data Persistence (Must Fix)

- Replace in-memory feedback/review dicts with SQLite or Neo4j persistence. Losing all review evidence on restart is unacceptable for ASPICE.

- Implement the approved pattern storage: On APPROVE, create ApprovedPattern node in Neo4j + vector embedding in ChromaDB/Qdrant.

- Implement failure pattern storage: On REJECT, create FailurePattern node with correction notes.

- Wire session_end audit persistence to the SQLite metadata store.

## Priority 3: Smart Cache Implementation

- Replace Python dict caches with proper LRU (collections.OrderedDict with size limit or cachetools) for the LRU tier.

- Integrate Redis for the semantic cache tier with embedding-based similarity search.

- Alternatively, adopt the HybridCache (LRU + SQLite) from domain_apps/gest/utils/cache.py as a starting point for the MCP server cache.

- Add hit rate tracking and expose real metrics via cache_stats.

## Priority 4: Ingestion Pipeline Wiring

- Wire ingest_file to invoke the existing parsers AND write results to Neo4j via build_knowledge_graph.py.

- Wire ingest_module_from_repo to orchestrate the full pipeline: parse headers, JSON, requirements, then build KG.

- Integrate IncrementalIngestionManager from Src/IngestionPipeline/Incremental/ for efficient delta processing.

## Priority 5: Performance & Robustness

- Connection pooling: Replace per-call _get_querier() with a Neo4j connection pool (neo4j.Driver already supports pooling natively).

- Async consistency: All MCP tools are async def but many call synchronous KG queries. Use asyncio.to_thread() for blocking calls or switch to the async Neo4j driver.

- Error handling: Several tools catch generic Exception and return INTERNAL_ERROR. Add more specific error types for better diagnostics.

- Pagination: total_count_exact field is not returned by any tool. Add it to hybrid search results as documented in Slide 32.

- Health check: Redis shows 'not_configured' permanently. Either integrate Redis or remove it from the health check to avoid false signals.

## Priority 6: Code Quality & Maintainability

- Delete mcp_server__copy.py. Maintain a single source of truth.

- Resolve the ChromaDB vs Qdrant decision. The Semantic Memory layer already has Qdrant integration (PatternIndex). Standardize on one.

- Add integration tests for the MCP server. Currently only the MemoryLayer has unit tests (test_working_memory.py). No tests exist for the MCP tool handlers.

- Add CI/CD pipeline configuration. The Dockerfile and K8s deployment.yaml exist but there is no GitHub Actions / Jenkins pipeline definition.

- Add proper logging with correlation IDs (session_id, request_id) for distributed tracing.

- Standardize the tool naming to exactly match the architecture spec (see bugs B1, B5, B6).

# What Works Well

Despite the gaps, several components are well-implemented and demonstrate strong engineering:

- Memory Layer (Src/MemoryLayer/): The WorkingMemoryManager with InMemoryBackend and RedisBackend, ontology-driven validation, TTL management, and proper test coverage is production-quality code. Sprint 1-3 (NodeSets, Working Memory, Semantic Memory) are well-structured.

- Knowledge Graph Querier: The KnowledgeGraphQuerier with profile support, structured queries (search_nodes, get_neighbors, shortest_path), and ontology-aware label handling is solid.

- Confidence Scoring: The deterministic formula in evaluate_confidence implements the exact spec (base 50, quality/risk signals) with proper clamping and routing.

- GEST Domain Assistant: The most complete domain assistant with VS Code extension, FastAPI backend, RAG adapter, KG adapter, code generator, LLM service, and hybrid cache. Demonstrates the end-to-end architecture working.

- Authorization Architecture: The Cerbos-based auth_middleware.py with YAML API key registry, workspace-scoped roles, and Kubernetes deployment is well-designed. It just needs to be enabled.

- MCP Server Structure: The FastMCP setup with ASGI middleware for API key extraction, proper logging to stderr, lazy imports, and Starlette HTTP transport is clean.

- Ingestion Pipeline Components: JamaConnector, PolarionConnector, IncrementalIngestionManager, and various parsers exist and work individually. They just need MCP wiring.

- Deployment Readiness: Dockerfile with multi-stage Cerbos build, K8s deployment.yaml with proper health checks, resource limits, and secret management is production-aware.

# Summary: Priority Action Items

Ranked by impact on making the system professional, robust, and aligned with the architecture:

| # | Priority | Action | Effort |
| --- | --- | --- | --- |
| 1 | P0-Critical | Enable Cerbos authorization (uncomment _authorize) | 1-2 days |
| 2 | P0-Critical | Fix tool name: search_databases -> search_database | 30 minutes |
| 3 | P0-Critical | Remove hardcoded API credentials from source | 1 hour |
| 4 | P1-High | Persist feedback/reviews to SQLite (stop losing on restart) | 2-3 days |
| 5 | P1-High | Wire ingestion MCP tools to existing pipeline scripts | 1-2 weeks |
| 6 | P1-High | Implement Smart Cache (at minimum: LRU with size limit + SQLite) | 3-5 days |
| 7 | P1-High | Neo4j connection pooling (replace per-call _get_querier) | 1-2 days |
| 8 | P2-Medium | Build approved/failure pattern storage for learning loop | 1-2 weeks |
| 9 | P2-Medium | Delete mcp_server__copy.py and standardize tool naming | 2 hours |
| 10 | P2-Medium | Resolve ChromaDB vs Qdrant; align all components | 3-5 days |
| 11 | P2-Medium | Add MCP server integration tests | 1 week |
| 12 | P3-Low | Wire ASPICE observability (prompt logging, MLflow) | 2-3 weeks |
| 13 | P3-Low | Implement community detection (Louvain algorithm) | 1 week |
| 14 | P3-Low | Implement visualize_subgraph (pyvis HTML rendering) | 3-5 days |

The foundation is strong. The architecture is well-thought-out for automotive embedded software with ASPICE compliance. The most urgent work is closing the gap between the documented architecture and the running code: enable security, persist critical data, wire existing backend components into the MCP interface, and standardize naming. With the P0 and P1 items addressed (estimated 3-4 weeks), the system would be ready for internal pilot deployments.