Research Gap Analysis

Current GAP Implementations vs. Research Recommendations

Upgrade Path & New Feature Integration Plan

Infineon Technologies — ATV MC D SW VDF | April 2026

# Table of Contents

# 1. Executive Summary

This document compares the 12 GAP implementations (delivered as gap_impl.tar.gz) against the parallel research document "AICore Engine Implementation Research" (19 pages, 77 references). The research identifies specific open-source repositories, algorithmic paradigms, and architectural patterns for each capability gap. The analysis reveals three categories of findings:

- Upgrades to existing implementations (8 GAPs): Where the research recommends superior open-source libraries or algorithmic approaches that should replace or augment the current custom implementations.

- Validation of existing implementations (4 GAPs): Where the current implementations already align with research recommendations and need only minor refinements.

- Entirely new features (4 features): Domain-specific automotive innovations identified in the research that go beyond the original 15-gap scope: Automated Unit Test Generation, MISRA C Remediation, FMEA/FMEDA Automation, and Formal Verification Bridge.

# 2. Gap-by-Gap Comparison: Current vs. Research

## 2.1 GAP-A01: Cross-Encoder Reranking

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Library | sentence-transformers CrossEncoder (requires PyTorch, GPU-optional) | PrithivirajDamodaran/FlashRank (CPU-only, zero PyTorch dep, ultra-lightweight) or AnswerDotAI/rerankers (GPU, unified API) |
| Model | cross-encoder/ms-marco-MiniLM-L-12-v2 | Same model, but FlashRank packages it with ONNX runtime — 10x faster on CPU |
| Architecture | Direct sentence-transformers predict() call | FlashRank provides listwise + pairwise reranking, ColBERT Late Interaction support |
| Dependency Risk | Heavy: PyTorch + transformers + sentence-transformers | FlashRank: pip install flashrank (single package, ~50MB vs ~2GB for PyTorch) |
| Verdict | UPGRADE: Replace CrossEncoder with FlashRank. Eliminates PyTorch dependency, 10x faster on CPU, same ms-marco model. |  |

## 2.2 GAP-A02: MCP Streaming

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Custom StreamingToolWrapper with SSE event types, manual generator pattern | Official MCP Python SDK StreamableHTTPTransport + invariantlabs-ai/mcp-streamable-http reference implementation |
| Protocol | Custom SSE format: data: {type, data, timestamp} | MCP-native Streamable HTTP: bidirectional, supports notifications, session resumption |
| SDK Integration | None — custom wrapper parallel to MCP | Native SDK transport — auto-compatible with all MCP clients |
| Reference Repo | None | invariantlabs-ai/mcp-streamable-http (Python + TypeScript examples) |
| Verdict | UPGRADE: Replace custom SSE with official MCP SDK StreamableHTTPTransport. Our wrapper is a parallel, non-standard implementation that MCP clients won’t understand natively. |  |

## 2.3 GAP-A03: Query Enhancement

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Rule-based: regex patterns, static synonym dict (60+ AUTOSAR terms), heuristic complexity classifier | LLM-based expansion: NEUIR/ExpandR (dense retriever guidance), jantiegges/Query-Expansion-with-LLMs (multilingual) |
| Latency | Sub-millisecond (zero LLM calls) | 50-200ms per query (requires LLM call) |
| Domain Specificity | High — hardcoded AUTOSAR/MCAL/iLLD terms | Generic — needs automotive fine-tuning |
| Verdict | KEEP + AUGMENT: Rule-based approach is correct for AICE (speed, determinism). Add optional LLM expansion for complex queries only, using ExpandR’s approach as a second pass when complexity=‘complex’. |  |

## 2.4 GAP-A04: Context Compression

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | 3-stage: extractive sentence selection → GPT4IFX abstractive → budget enforcement | microsoft/LongLLMLingua: perplexity-based token pruning using a small LM (7B). Tokens with low perplexity (redundant) are pruned; high perplexity (unique identifiers, addresses) preserved. |
| Compression Quality | Sentence-level heuristic scoring (term overlap, technical content bonus) | Token-level perplexity scoring — mathematically grounded, preserves register addresses and function names by design |
| Compression Ratio | Estimated 2-3x (extractive) / 3.5-4x (with abstractive) | Documented 4x with preserved or enhanced downstream accuracy |
| Dynamic Budget | DynamicTokenBudget: simple/medium/complex → 4K/8K/12K | AdaComp / GasolSun36/DynamicRAG: trained predictor model for optimal document count |
| Verdict | UPGRADE: Replace extractive sentence scorer with LongLLMLingua perplexity-based pruning. Keep our DynamicTokenBudget (good enough), but LongLLMLingua is the breakthrough — it preserves technical identifiers by mathematical principle, not heuristic. |  |

## 2.5 GAP-A05: Batch Ingestion

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Celery Integration | Custom BatchIngestionPipeline with optional Celery wrapping (not using celery-batches) | clokep/celery-batches: buffers tasks until threshold (e.g., 64 chunks) then dispatches bulk, mburaksayici/RAG-Boilerplate reference |
| Batch Buffering | Configurable batch sizes per stage (embed:64, qdrant:100, neo4j:50) | celery-batches auto-buffers with configurable threshold + timeout |
| Verdict | KEEP + INTEGRATE: Our batch pipeline is structurally sound. Integrate celery-batches for the Celery worker path (it handles buffering automatically). Current sync fallback is correct for non-Celery deployments. |  |

## 2.6 GAP-A06: Batch Graph Queries

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | BatchGraphResolver with UNWIND for node fetch + relationship fetch | Same UNWIND pattern, validated by HKUDS/LightRAG (exact same refactoring) and angrysky56/NeoCoder |
| Cypher Pattern | UNWIND $eids AS eid MATCH (n) WHERE elementId(n) = eid OPTIONAL MATCH (n)-[r]-(m) | UNWIND $node_ids AS id MATCH (n:base {entity_id: id}) OPTIONAL MATCH (n)-[r]-(connected:base) |
| Verdict | VALIDATED: Our implementation matches the LightRAG pattern exactly. No changes needed. Consider adding NeoCoder’s multi-agent merge pattern for future graph enrichment. |  |

## 2.7 GAP-A07: Agentic Context Refinement

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Architecture | Custom 4 specialist agents (code/register/requirement/safety) + coordinator + validator, max 3 iterations, 2K token budget | The-Swarm-Corporation/Multi-Agent-RAG-Template (Queen agent + workers), ruvnet/ruflo (Claude-native orchestration) |
| Correction Loop | Validator checks completeness, triggers re-iteration | Corrective RAG (HuskyInSalt/CRAG): tunable thresholds, sentence-level refinement, citation-aware. Self-RAG (AkariAsai/self-rag): reflection tokens for on-the-fly retrieval decisions. |
| Key Gap | No self-correction — agents don’t evaluate their own output quality | Self-RAG adds reflection tokens: [Retrieve], [IsRelevant], [IsSupportive] to let the LLM decide mid-generation whether more retrieval is needed |
| Verdict | UPGRADE: Integrate Corrective RAG pattern from CRAG repo: add relevance threshold validation before accepting agent results. Add Self-RAG’s reflection token concept for the RLM synthesize step. |  |

## 2.8 GAP-A08: LLM-as-Judge

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Custom RelevanceJudge: single GPT4IFX call scoring factual + contextual fit (1-10) | confident-ai/deepeval: production-grade evaluation framework with 14+ metrics, CI/CD integration, plugin-agnostic |
| Metrics | 2 axes: factual relevance, contextual fit | deepeval provides: contextual relevance, faithfulness, hallucination, bias, answer relevancy, latency, cost, toxicity, and more |
| Integration | Custom JSON parsing of LLM response | deepeval has structured metric classes, automatic scoring, threshold management, and test-suite integration |
| Verdict | UPGRADE: Replace custom judge with deepeval framework. It provides the same scoring plus hallucination detection, bias checking, and CI/CD test runners — all critical for automotive. Keep our QUICK/FULL gate routing logic. |  |

## 2.9 GAP-A09: Dynamic Token Budget

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Rule-based: simple→4K, medium→8K, complex→12K, slot proportional scaling | AdaComp: trained predictor model. GasolSun36/DynamicRAG: LLM-as-feedback for adaptive reranking. |
| Verdict | KEEP: Rule-based is correct for AICE. AdaComp requires training a predictor model on AICE query distribution — not viable until we have sufficient production telemetry. Revisit in Sprint 20+ when Prometheus has 3+ months of query complexity data. |  |

## 2.10 GAP-A11: OCR

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Tesseract subprocess, page-level detection, text extraction | HKUDS/RAG-Anything: multimodal pipeline with dedicated processors for images, tables, math formulas, spatial bounding boxes |
| Scope | Text-only OCR | Multimodal: text + table extraction + diagram analysis + formula parsing |
| Verdict | UPGRADE: Keep Tesseract for text OCR (works). Evaluate RAG-Anything for future multimodal ingestion (hardware schematics with diagrams). Priority is low — schedule for Sprint 19+. |  |

## 2.11 GAP-A13: Citation Verification

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Claim Extraction | GPT4IFX prompt + regex fallback | amazon-science/RAGChecker: fine-grained framework that decomposes responses into atomic propositions with structured evaluation |
| Verification | Text overlap + entity matching (deterministic) | RAGChecker: semantic entailment algorithm. future-house/paper-qa: inline citation with exact paragraph + version linking |
| Output | Flagged claims list + verification rate | RAGChecker provides: claim-level metrics, overall faithfulness, context utilization, noise sensitivity diagnostics |
| Verdict | UPGRADE: Integrate RAGChecker’s evaluation metrics alongside our existing verifier. Our text-overlap approach is fast but misses paraphrased claims. RAGChecker’s semantic entailment catches these. |  |

## 2.12 GAP-A14: Few-Shot Learning

| Aspect | Current Implementation | Research Recommendation |
| --- | --- | --- |
| Approach | Qdrant collection few_shot_examples, similarity search, quality-gated from feedback | Research agrees: dedicated Qdrant collection, vector similarity injection of verified examples |
| Verdict | VALIDATED: Our implementation matches the research recommendation exactly. No changes needed. |  |

# 3. New Automotive Domain Features (from Research)

The research identifies four entirely new domain-specific features that go beyond the original 15-gap scope. These are high-value automotive innovations that leverage AICE’s existing Knowledge Graph and Domain Assistant architecture.

## 3.1 Automated Embedded C Unit Test Generation

| Aspect | Detail |
| --- | --- |
| Description | Specialized DA that generates unit tests for embedded C functions by leveraging the KG’s dependency tree to auto-identify mocking targets (HW registers, ISR vectors, peripheral interfaces) |
| Reference Repos | ZJU-ACES-ISE/ChatUniTest (LLM-driven test generation), githubnext/testpilot (GitHub’s test pilot), QuantumLeaps/Embedded-Test (bare-metal test framework), yasinhajilou/cunit-test-generator |
| Integration Point | DA: GEST (Test Generator) — already exists but needs KG-backed dependency resolution for mock identification |
| Key Innovation | Closed-loop: generate test → compile against iLLD → parse errors → refine autonomously until coverage target met |
| Priority | HIGH — directly addresses one of the most time-consuming tasks in MCAL development |
| Effort | 13 story points (Sprint 18-19) |

## 3.2 LLM-Assisted MISRA C Remediation

| Aspect | Detail |
| --- | --- |
| Description | Automated compliance remediation: parse static analysis violations (Polyspace/PC-lint), retrieve MISRA rule from KG, generate compliant refactored code with explanation |
| Reference Repos | naivesystems/analyze (static analysis engine), mpdelbuono/wildcop (Clang MISRA plugin), jenkinsci/misra-compliance-report-generator-plugin |
| Integration Point | DA: MISRA Reviewer (MIRA) + ReviewGate result_processors.py (already parses Polyspace output) |
| Key Innovation | End-to-end: CI pipeline flags violation → AICE retrieves rule rationale from KG → LLM generates compliant code → generates compliance matrix for Polarion export |
| Priority | HIGH — directly reduces manual MISRA remediation effort (currently 30-50% of code review time) |
| Effort | 13 story points (Sprint 19-20) |

## 3.3 AI-Assisted FMEA/FMEDA

| Aspect | Detail |
| --- | --- |
| Description | Multi-agent FMEA: recursively query KG for HW-SW interfaces, identify single points of failure, propose failure modes with severity/occurrence/detection ratings, generate industry-standard FMEA spreadsheets |
| Reference Repos | YuchenXia/LLMRiskAnalyzer (LLM-based risk analysis), Gueni/FASTER (Failure Analysis, Simulation, Testing, and Evaluation) |
| Integration Point | New DA: Safety Analyst (SAAN) + existing analyze_hw_sw_links tool (Cat 4) |
| Key Innovation | Uses KG’s typed relationships (ACCESS_TYPE, IMPLEMENTS, HAS_FIELD) to systematically enumerate failure propagation paths that humans miss due to cognitive fatigue |
| Priority | MEDIUM — high value but requires extensive safety domain validation before deployment |
| Effort | 21 story points (Sprint 20-22) |

## 3.4 Requirements-to-Formal-Verification Bridge

| Aspect | Detail |
| --- | --- |
| Description | Translate natural language safety requirements into C assertions/preconditions, integrate with bounded model checker (CBMC) for mathematical proof of memory safety and absence of undefined behavior |
| Reference Repos | cprover/cbmc (bounded model checker for C), SpecVerify methodology (academic, NL → formal spec) |
| Integration Point | New DA: Formal Verification Assistant + existing find_requirement_traces (Cat 4) |
| Key Innovation | Closed-loop: requirement text → LLM generates CBMC assertions → CBMC proves/disproves → feedback to DA for refinement |
| Priority | LOW — cutting-edge research, high complexity, requires CBMC infrastructure |
| Effort | 21 story points (Sprint 22-24) |

# 4. Decision Summary Matrix

| GAP | Current Status | Research Verdict | Key Library to Adopt | Action |
| --- | --- | --- | --- | --- |
| A01: Reranker | CrossEncoder (PyTorch) | UPGRADE | FlashRank | Replace: eliminate 2GB PyTorch dep, 10x CPU speedup |
| A02: Streaming | Custom SSE wrapper | UPGRADE | MCP SDK + mcp-streamable-http | Replace: use official SDK transport, not custom parallel |
| A03: Query Enhance | Rule-based (sub-ms) | KEEP + AUGMENT | NEUIR/ExpandR (optional) | Add LLM expansion for complex queries only |
| A04: Compression | Extractive + abstractive | UPGRADE | microsoft/LongLLMLingua | Replace extractive with perplexity-based pruning |
| A05: Batch Ingest | Custom pipeline | KEEP + INTEGRATE | clokep/celery-batches | Add celery-batches for Celery worker path |
| A06: Batch Graph | UNWIND batching | VALIDATED | N/A (matches LightRAG) | No changes needed |
| A07: Agentic Refine | Custom agents | UPGRADE | CRAG + Self-RAG patterns | Add Corrective RAG threshold + reflection tokens |
| A08: LLM-as-Judge | Custom GPT4IFX judge | UPGRADE | confident-ai/deepeval | Replace custom judge with deepeval framework |
| A09: Dynamic Budget | Rule-based 4K/8K/12K | KEEP | N/A (AdaComp too early) | No changes until production telemetry available |
| A11: OCR | Tesseract subprocess | KEEP + EVALUATE | HKUDS/RAG-Anything | Keep Tesseract; evaluate RAG-Anything for Sprint 19+ |
| A13: Citation | Text overlap verifier | UPGRADE | amazon-science/RAGChecker | Add semantic entailment alongside text overlap |
| A14: Few-Shot | Qdrant collection | VALIDATED | N/A (matches research) | No changes needed |
| NEW: Unit Tests | Not implemented | NEW FEATURE | ChatUniTest + Embedded-Test | Implement in Sprint 18-19 |
| NEW: MISRA Fix | Not implemented | NEW FEATURE | naivesystems/analyze | Implement in Sprint 19-20 |
| NEW: FMEA | Not implemented | NEW FEATURE | LLMRiskAnalyzer + FASTER | Implement in Sprint 20-22 |
| NEW: Formal Verif | Not implemented | NEW FEATURE | cprover/cbmc | Implement in Sprint 22-24 |

# 5. Detailed Upgrade & Integration Plan

## 5.1 Phase 1: Critical Library Swaps (Sprint 11–12)

Goal: Replace custom implementations with proven open-source libraries where the research identifies clear superiority.

### 5.1.1 Replace CrossEncoder with FlashRank (GAP-A01)

- Remove: sentence-transformers CrossEncoder dependency from reranker.py

- Install: pip install flashrank (single package, ~50MB, CPU-only, ONNX runtime)

- Code change: Replace self._model = CrossEncoder(model_name) with Ranker(model_name=‘ms-marco-MiniLM-L-12-v2’). FlashRank’s API: ranker.rerank(RerankRequest(query=q, passages=[{text: ...}])). Returns scored passages in order.

- Benefit: Eliminates PyTorch dependency (~2GB), 10x faster on CPU, identical ms-marco model quality. Zero Docker image bloat.

- Risk: None — drop-in replacement. FlashRank wraps the same ONNX-exported ms-marco model.

- Effort: 2 story points

### 5.1.2 Replace Custom SSE with MCP SDK Streamable HTTP (GAP-A02)

- Remove: Custom StreamingToolWrapper, StreamEvent, stream_hybrid_search generators

- Replace with: Official modelcontextprotocol/python-sdk StreamableHTTPTransport class. Reference: invariantlabs-ai/mcp-streamable-http for exact FastAPI integration pattern.

- Code change: In mcp_server.py, replace the current HTTP transport initialization with StreamableHTTPServerTransport. Update search/RLM tool handlers to use the SDK’s native streaming notification mechanism (server.request_context.session.send_notification).

- Benefit: All MCP clients (VS Code, Claude Desktop, custom SDK clients) get streaming automatically. Supports session resumption, bidirectional notifications. No custom protocol to maintain.

- Keep from current: StreamMetrics (TTFT tracking) — wire into the SDK’s notification hooks.

- Effort: 5 story points

### 5.1.3 Replace Extractive Compressor with LongLLMLingua (GAP-A04)

- Install: pip install llmlingua

- Code change: Replace ExtractiveCompressor._score_sentence() heuristics with PromptCompressor from LongLLMLingua. Use a small local model (e.g., microsoft/llmlingua-2-bert-base-multilingual-cased-meetingbank) for perplexity calculation. Keep our 3-stage pipeline structure but replace Stage 1 internals.

- Why this matters: LongLLMLingua preserves register addresses, function names, and hex values by mathematical principle (high perplexity = unique = keep). Our heuristic scoring with regex patterns for ‘IfxCan’ is fragile and incomplete.

- Fallback: If LongLLMLingua model unavailable, fall back to existing extractive heuristic (graceful degradation preserved).

- Effort: 5 story points

## 5.2 Phase 2: Framework Integrations (Sprint 13–14)

### 5.2.1 Replace Custom Judge with DeepEval (GAP-A08)

- Install: pip install deepeval

- Code change: Replace RelevanceJudge’s custom JSON parsing with deepeval’s ContextualRelevancyMetric and FaithfulnessMetric. These provide structured scoring with automatic threshold management.

- New metrics available: Hallucination detection (HallucinationMetric), bias checking (BiasMetric), answer relevancy (AnswerRelevancyMetric) — all critical for automotive safety.

- CI/CD integration: deepeval provides a test runner that can be integrated into the existing pytest suite: deepeval test run test_gap_implementations.py.

- Keep from current: QUICK/FULL gate routing logic — deepeval scores feed into existing ConfidenceCalculator signals.

- Effort: 5 story points

### 5.2.2 Add RAGChecker Semantic Entailment (GAP-A13)

- Install: pip install ragchecker

- Code change: Add semantic entailment verification as a second pass after our existing text-overlap check. RAGChecker decomposes responses into atomic claims and verifies each against source context using NLI models.

- Architecture: Our CitationVerifier._verify_claim() remains the fast path (text overlap). RAGChecker becomes the deep verification path, activated only for QUICK/FULL review routes.

- Benefit: Catches paraphrased claims that our text-overlap misses. Provides claim-level faithfulness, context utilization, and noise sensitivity metrics.

- Effort: 5 story points

### 5.2.3 Add Corrective RAG + Self-RAG Patterns (GAP-A07)

- Code change: In ContextRefiner, add a relevance threshold gate (from CRAG pattern) before accepting specialist agent results. If agent output scores below threshold, trigger a corrective query with adjusted parameters.

- Self-RAG integration: In RLM _synthesize(), add reflection prompting: after initial synthesis, ask the LLM “Does this response require additional retrieval? [Yes/No]”. If Yes, execute one more targeted search and re-synthesize.

- Effort: 5 story points

### 5.2.4 Add Optional LLM Query Expansion (GAP-A03)

- Code change: Add an _expand_with_llm() method to QueryEnhancer that calls GPT4IFX for synonym expansion, activated only when complexity=‘complex’. Use ExpandR’s approach: prompt the LLM to generate 3-5 domain-specific reformulations.

- Guard: Only for complex queries (~10% of traffic). Simple and medium queries continue using the fast rule-based path.

- Effort: 3 story points

## 5.3 Phase 3: New Automotive Features (Sprint 18–24)

### 5.3.1 Automated Unit Test Generation (Sprint 18–19)

- New DA: Enhance existing GEST with KG-backed dependency resolution

- Pipeline: (1) Retrieve function AST + dependency tree from KG, (2) Identify mock targets (HW registers, ISR vectors), (3) Generate test with QuantumLeaps/Embedded-Test framework, (4) Compile against iLLD, (5) Parse errors and iterate

- New MCP tools: generate_unit_test (Cat 6 or new Cat 14), compile_and_validate (Cat 9)

- Reference: ZJU-ACES-ISE/ChatUniTest for prompt patterns, QuantumLeaps/Embedded-Test for framework

- Effort: 13 story points

### 5.3.2 LLM-Assisted MISRA C Remediation (Sprint 19–20)

- Pipeline: (1) Parse Polyspace/PC-lint violation (already in result_processors.py), (2) Retrieve MISRA rule from KG, (3) Generate compliant refactored code, (4) Generate compliance matrix for Polarion export

- New MCP tool: remediate_misra_violation (Cat 9)

- Reference: naivesystems/analyze for static analysis patterns, jenkinsci/misra-compliance-report-generator-plugin for compliance matrix format

- Effort: 13 story points

### 5.3.3 AI-Assisted FMEA (Sprint 20–22)

- Pipeline: (1) Multi-agent: recursively query KG for HW-SW interfaces via analyze_hw_sw_links, (2) Enumerate failure propagation paths, (3) Propose failure modes + severity/occurrence/detection, (4) Generate FMEA spreadsheet

- Reference: YuchenXia/LLMRiskAnalyzer, Gueni/FASTER

- Effort: 21 story points

### 5.3.4 Requirements-to-Formal-Verification Bridge (Sprint 22–24)

- Pipeline: (1) Parse requirement text, (2) LLM generates CBMC assertions, (3) CBMC proves/disproves, (4) Feedback loop

- Reference: cprover/cbmc, SpecVerify methodology

- Effort: 21 story points

# 6. Updated Timeline

| Sprint | Phase | Deliverables | Points |
| --- | --- | --- | --- |
| 11 | 1: Library Swaps | FlashRank reranker, MCP SDK streaming (partial) | 7 |
| 12 | 1: Library Swaps | MCP SDK streaming (complete), LongLLMLingua compression | 10 |
| 13 | 2: Framework Integration | DeepEval judge, RAGChecker citation | 10 |
| 14 | 2: Framework Integration | Corrective RAG + Self-RAG patterns, LLM query expansion | 8 |
| 15-17 | Original GAPs | Batch ingestion (celery-batches), Keycloak (if undeferred), OCR, few-shot | Existing plan |
| 18-19 | 3: Automotive Features | Automated unit test generation for GEST | 13 |
| 19-20 | 3: Automotive Features | MISRA C remediation DA | 13 |
| 20-22 | 3: Automotive Features | AI-assisted FMEA agent | 21 |
| 22-24 | 3: Automotive Features | Formal verification bridge (CBMC) | 21 |

Total additional effort for upgrades: 35 story points (Sprints 11–14).

Total effort for new features: 68 story points (Sprints 18–24).

# 7. Conclusion

The research validates our architectural direction while identifying 6 concrete library upgrades that would significantly improve quality. The most impactful are:

- FlashRank over CrossEncoder (GAP-A01): Eliminates 2GB PyTorch dependency, 10x CPU speedup. Immediate, zero-risk swap.

- MCP SDK StreamableHTTP over custom SSE (GAP-A02): Standards-compliant streaming that works with all MCP clients. Our custom wrapper is a dead-end.

- LongLLMLingua over extractive heuristics (GAP-A04): Mathematically-grounded token pruning that preserves technical identifiers by principle, not regex.

- DeepEval over custom judge (GAP-A08): Production-grade evaluation framework with hallucination detection — critical for automotive safety.

The 4 new automotive features (unit test generation, MISRA remediation, FMEA automation, formal verification) represent the highest-value additions, directly targeting the most labor-intensive phases of the MCAL development lifecycle. These features leverage AICE’s unique advantage — the typed Knowledge Graph with full V-Model traceability — in ways that generic RAG systems like DocJockey cannot.